**AMIRCO Proposal**

**for Website constructing and pricing**

## Purpose

This document is written to describe and illustrate the phases and pricing of designing and developing of PROPER SCAFFOLDING website, this document is considered as an official proposal from AMIRCO to PROPER SCAFFOLDING company.

## Intended Audience and Reading Suggestions

This document is intended for AMIRCO and PROPER SCAFFOLDING company Administrators and their accounting departments only, this document contain 3 pages, please read it carefully.

## Product Scope

This System website is made to facilitate the processes of connection between the customer and the company .  
provide information about the company and its services .

Give information about the achievements of the company.

**AMIRCO - Customer**

…....................... ….............................

## Timeline for Execution

Key project dates are outlined below. Dates are best-guess estimates and are subject to change until a contract is executed.

|  |  |
| --- | --- |
| Description | Duration |
| Signing Contract | 1 day |
| Making the web design | 1 week |
| Ensure the requirements with PROPER SCAFFOLDING company. | 1 days |
| Phase 1 Complete and revision | 1 day |
| Developing the website back end | 2 weeks |
| Testing and Debugging | 1 days |
| Ensure the requirements with PROPER SCAFFOLDING company | 1 day |
| Phase 2 Complete and revision | 1 day |
| Project Ends | 1 day |
| **Total** | **3 Weeks** |

## \*dates are set to be Unknown until it’s been determined by PROPER SCAFFOLDING company

## \*

**AMIRCO - Customer**

…....................... ….............................

## Supplied Material

The following materials are to be supplied by PROPER SCAFFOLDING company for this project. For AMIRCO to meet project milestones, this material must be supplied on schedule. The due dates included in the following table represent our best guess based on current proposed project dates:

|  |  |
| --- | --- |
| Materials to be supplied by PROPER SCAFFOLDING company | Due Date\* |
| Project specification. | Signing contract day |
| Preamble payment | Signing contract day |
| Host and Domain | Delivery date |
| Photos and taps | Web materials |

# **Pricing**

The following table details the pricing for delivery of the services outlined in this proposal. This pricing is valid form the signing contract date:

|  |  |
| --- | --- |
| Services Cost | Price |
| Web design programming <1st Phase> by hour, 10 L.E per hour (8h x 7d x 1w x 2 EMP ). | 1,120.00 L.E |
| Web development programming <2nd Phase> by hour, 12 L.E per hour (8h x 7d x 2w x 2 EMP ). | 2,688.00 L.E |
| Company’s commission = 30% of the programing cost | 1,142.5 L.E |
| Total | 4,950.5 L.E |

Disclaimer: The prices listed in the preceding table are an estimate for the services discussed. This summary is not a warranty of final price and the prices are negotiable. Estimates are subject to change if project specifications are changed or costs for outsourced services change before a contract is executed.

**AMIRCO - Customer**

…....................... ….............................